GRIEVANCE AGENT

5-Day Production-Grade Implementation Plan

NemHem Enhanced Architecture v2  ·  Phase 1 Agent  ·  June 2026

| Stack Component | Role in Grievance Agent |
| --- | --- |
| PraisonAI | Agent orchestration — intake → classify → route → respond |
| LlamaIndex + Qdrant | RAG engine — retrieves relevant policy docs & precedents |
| Neo4j | Graph DB — surfaces similar past grievance cases |
| OpenHuman | Human-context layer — urgency detection, tone adaptation |
| Hermes Agent | Memory layer — accumulates institutional knowledge across cases |
| Ollama (on-prem) | LLM runtime — all inference stays on-premises |
| Keycloak RBAC | Role-based access — controls who can view / action tickets |
| Unstructured.io + EasyOCR | Document ingestion — PDFs, scanned inputs → structured text |

# Overview & Approach

This plan delivers a production-grade Grievance Agent in 5 focused working days. Each day has a clear theme, concrete tasks, code targets, and measurable deliverables. The agent follows the NemHem v2 architecture: PraisonAI orchestrates the end-to-end workflow; LlamaIndex + Qdrant handle policy retrieval; Neo4j surfaces precedents; OpenHuman adds urgency/tone intelligence; and Hermes captures institutional memory.

## Core Workflow (what we are building)

| Step | Action | Component |
| --- | --- | --- |
| 1 | Citizen submits complaint via form or email | FastAPI intake endpoint |
| 2 | PraisonAI classifies grievance type and priority | PraisonAI + Ollama |
| 3 | LlamaIndex retrieves relevant policy docs via Qdrant | RAG pipeline |
| 4 | Neo4j queries similar past cases and resolution precedents | Graph DB |
| 5 | OpenHuman analyzes tone, urgency, repeat-complaint flag | OpenHuman layer |
| 6 | Ollama generates draft response with cited policy clauses | LLM (on-prem) |
| 7 | Hermes stores case outcome for future retrieval improvement | Memory layer |
| 8 | Ticket + draft stored in DB; officer notified via Keycloak RBAC | Backend + RBAC |

## Daily Theme Summary

| Day | Theme | Primary Output |
| --- | --- | --- |
| Day 1 | Foundation — Infrastructure & Data Pipeline | Running stack: Ollama, Qdrant, Neo4j, FastAPI skeleton |
| Day 2 | RAG Core — Policy Ingestion & Retrieval | End-to-end RAG: ingest policy docs → semantic search working |
| Day 3 | Agent Brain — PraisonAI Orchestration + Neo4j | PraisonAI classifies, routes, retrieves precedents from graph |
| Day 4 | Intelligence Layer — OpenHuman + Hermes + Draft Generation | Full pipeline: intake → classify → retrieve → draft response |
| Day 5 | Production Hardening — RBAC, Logging, Testing, Deploy | Dockerized, RBAC-gated, tested, deployment-ready agent |

| DAY 1 Day 1 | Foundation — Infrastructure & Data Pipeline Get the full stack running locally; wire up the intake endpoint |
| --- | --- |

## Goals

- All core services running in Docker (Ollama, Qdrant, Neo4j, Redis)

- FastAPI project scaffolded with env config, logging, and health checks

- Document ingestion pipeline reading PDFs/text via Unstructured.io + EasyOCR

- Initial grievance schema defined in Postgres

## Task Breakdown

Morning (0–4 hrs): Environment Setup

- Task 1.1 Create docker-compose.yml

- Services: ollama:latest, qdrant/qdrant, neo4j:5, redis:7, postgres:15

- Volume mounts for persistence; health-check on each service

- Expose ports: Qdrant 6333, Neo4j 7474/7687, Ollama 11434

- Task 1.2 Pull and verify Ollama model

- ollama pull mistral:7b-instruct (or llama3.1:8b if available)

- Test: curl http://localhost:11434/api/generate with a sample prompt

- Task 1.3 Scaffold FastAPI project

- Structure: /app/api, /app/core, /app/agents, /app/pipelines, /app/models

- Install: fastapi, uvicorn, python-dotenv, pydantic-settings, loguru

- Config class loading from .env; structured JSON logging via loguru

Afternoon (4–8 hrs): Intake Endpoint + Ingestion Pipeline

- Task 1.4 Define Grievance schema

- Fields: id (UUID), citizen_id, category (enum), description, attachments[], status, priority, created_at, updated_at

- SQLAlchemy model + Alembic migration

- POST /api/v1/grievances — validates payload, persists to Postgres, returns ticket_id

- Task 1.5 Build document ingestion pipeline

- Unstructured.io partition_pdf() for policy PDFs → clean text chunks

- EasyOCR fallback for scanned documents

- Output: List[dict] with text, source_file, page_number, chunk_id

- Task 1.6 Write ingestion tests

- pytest: ingest 3 sample PDFs; assert chunk count > 0; assert no empty chunks

✅ End-of-Day Deliverables - docker-compose.yml with all 5 services healthy - FastAPI app boots cleanly; GET /health returns 200 - POST /api/v1/grievances stores record in Postgres - Ingestion pipeline processes a sample PDF into clean text chunks - All Day 1 tests passing (pytest -v)

## Key Code — Grievance Intake Endpoint

@router.post('/grievances', response_model=GrievanceResponse) async def create_grievance(payload: GrievanceCreate, db: AsyncSession = Depends(get_db)): grievance = Grievance(**payload.dict(), status='RECEIVED', id=uuid4()) db.add(grievance); await db.commit() await grievance_queue.enqueue(grievance.id) # Triggers agent pipeline return grievance

| DAY 2 Day 2 | RAG Core — Policy Ingestion & Semantic Retrieval Ingest all policy documents; build the retrieval pipeline; test recall quality |
| --- | --- |

## Goals

- All policy documents chunked, embedded, and stored in Qdrant

- LlamaIndex retrieval pipeline returning top-k relevant chunks for any query

- Hybrid search (vector + keyword) configured for higher precision

- Retrieval quality benchmarked against 10 sample grievance queries

## Task Breakdown

Morning (0–4 hrs): Embedding + Qdrant Indexing

- Task 2.1 Configure embedding model

- Use sentence-transformers/all-MiniLM-L6-v2 (fast, 384-dim, runs locally)

- Or BAAI/bge-base-en-v1.5 for better retrieval quality on formal documents

- Wrap in a singleton EmbeddingService class with batch_encode()

- Task 2.2 Create Qdrant collections

- Collection: policy_docs — 384-dim vectors, HNSW index, cosine distance

- Collection: grievance_precedents — same schema; populated in Day 3

- Payload schema per point: chunk_id, source_file, page_num, department, text

- Task 2.3 Build and run ingestion script

- Load all PDFs from /data/policy_docs/

- Chunk with RecursiveCharacterTextSplitter (chunk_size=512, overlap=64)

- Batch embed → batch upsert to Qdrant (batch size 100)

- Log: total chunks, ingestion time, any failed files

Afternoon (4–8 hrs): LlamaIndex Retrieval + Hybrid Search

- Task 2.4 Set up LlamaIndex over Qdrant

- QdrantVectorStore → VectorStoreIndex with custom embed model

- RetrieverQueryEngine with similarity_top_k=5

- Enable source node metadata in response for citation generation

- Task 2.5 Add hybrid search with Elasticsearch BM25

- Index same chunks in Elasticsearch with BM25 scorer

- QueryFusionRetriever: combine Qdrant vector results + ES keyword results

- Reciprocal Rank Fusion (RRF) for result merging

- Task 2.6 Retrieval quality tests

- Write 10 sample queries covering different grievance types

- Assert: top-3 results contain relevant policy section for each query

- Log MRR (Mean Reciprocal Rank) score as baseline metric

✅ End-of-Day Deliverables - Qdrant policy_docs collection populated (verify via Qdrant dashboard :6333/dashboard) - LlamaIndex retrieval returns relevant chunks for 8/10 benchmark queries - Hybrid search enabled — MRR baseline logged - Retrieval endpoint GET /api/v1/retrieval?q=<query> returns top-5 chunks with sources

## Retrieval Architecture

| Component | Config | Purpose |
| --- | --- | --- |
| Embedding model | all-MiniLM-L6-v2 / bge-base-en | Encode chunks + queries to 384-dim vectors |
| Qdrant collection | HNSW index, cosine distance, ef=128 | ANN vector search with metadata filter support |
| Elasticsearch index | BM25, standard analyzer | Keyword/exact-match fallback for legal terminology |
| QueryFusionRetriever | RRF, top_k=5, num_queries=1 | Merges vector + keyword results into a ranked list |
| LlamaIndex engine | RetrieverQueryEngine + node postprocessor | Wraps retriever; extracts source nodes for citations |

| DAY 3 Day 3 | Agent Brain — PraisonAI Orchestration + Neo4j Precedents Wire up the agent; classification + graph precedent lookup working end-to-end |
| --- | --- |

## Goals

- PraisonAI Grievance Agent defined with tools and role config

- Classification tool assigns grievance type, priority, and department routing

- Neo4j schema populated with past case nodes; precedent lookup tool working

- Full pipeline: intake ticket → classify → retrieve policy → find precedents

## Task Breakdown

Morning (0–4 hrs): PraisonAI Agent Definition + Classification

- Task 3.1 Define PraisonAI agent config

- Role: 'Government Grievance Specialist'

- Goal: 'Classify incoming citizen complaints, retrieve relevant policy sections, identify similar past cases, and produce a structured resolution ticket'

- Tools: classify_grievance, retrieve_policy, find_precedents, draft_response

- LLM: OllamaLLM(model='mistral:7b-instruct', base_url='http://ollama:11434')

- Task 3.2 Build classify_grievance tool

- Input: raw complaint text

- Prompt: structured output JSON with category, sub_category, priority (HIGH/MEDIUM/LOW), department, sentiment

- Categories: INFRASTRUCTURE, HEALTHCARE, EDUCATION, EMPLOYMENT, FINANCIAL, LEGAL, OTHER

- Output parsed and validated via Pydantic model

- Task 3.3 Write classification tests

- 10 sample complaints spanning all 7 categories

- Assert: category matches expected label; priority is valid enum

Afternoon (4–8 hrs): Neo4j Graph Schema + Precedent Tool

- Task 3.4 Design Neo4j graph schema

- Node types: GrievanceCase, Department, PolicyClause, ResolutionAction, CitizenProfile

- Relationships: BELONGS_TO (Case→Dept), RESOLVED_BY (Case→Action), CITES (Case→Clause), SIMILAR_TO (Case→Case)

- Create indexes on GrievanceCase.category and GrievanceCase.status

- Task 3.5 Seed Neo4j with historical cases

- Import 50–100 anonymized past grievance records (or generate synthetic data)

- Create SIMILAR_TO edges via cosine similarity on complaint embeddings

- Link resolved cases to their ResolutionAction nodes

- Task 3.6 Build find_precedents tool

- Input: category, sub_category

- Cypher query: MATCH (c:GrievanceCase)-[:RESOLVED_BY]->(a:ResolutionAction) WHERE c.category=$cat RETURN c, a LIMIT 5

- Returns: list of similar cases with resolution actions and time-to-resolve

- Task 3.7 Integration test: full Day 3 pipeline

- POST a grievance → classification → policy retrieval → precedent lookup

- Assert all three tools return non-empty results

✅ End-of-Day Deliverables - PraisonAI agent instantiates and routes correctly using OllamaLLM - classify_grievance returns structured JSON for all 7 categories - Neo4j graph seeded; find_precedents returns 3–5 past cases for each category - End-to-end pipeline test: complaint → classify → RAG → graph → passing

## Neo4j Graph Schema

| Node / Relationship | Key Properties | Purpose |
| --- | --- | --- |
| GrievanceCase | id, category, sub_category, status, priority, created_at | Core case node; every ticket stored here |
| Department | name, sla_days, escalation_officer | Routing target for each grievance category |
| PolicyClause | clause_id, text, act_name, section | Policy ground for resolution; linked from RAG results |
| ResolutionAction | action_type, description, resolved_in_days | What was done to resolve similar past cases |
| SIMILAR_TO | similarity_score (cosine) | Connects semantically similar cases for precedent lookup |

| DAY 4 Day 4 | Intelligence Layer — OpenHuman + Hermes + Draft Generation Full pipeline live: intake → classify → retrieve → analyze → draft response |
| --- | --- |

## Goals

- OpenHuman context layer wired in — urgency signals, tone detection, repeat-complaint flag

- Hermes memory layer storing case outcomes and updating retrieval weights

- Ollama draft response generation with policy citations and structured output

- Complete end-to-end pipeline returning a classified ticket + draft response

## Task Breakdown

Morning (0–4 hrs): OpenHuman Integration

- Task 4.1 Implement OpenHuman context analyzer

- Build GrievanceContextAnalyzer wrapping OpenHuman's intent and tone APIs

- Input: complaint text + citizen history from Hermes

- Output: urgency_score (0–10), emotional_state (FRUSTRATED/NEUTRAL/DISTRESSED), is_repeat_complaint (bool), recommended_tone (EMPATHETIC/FORMAL/URGENT)

- Task 4.2 Integrate urgency into priority scoring

- If urgency_score > 7 OR is_repeat_complaint → override priority to HIGH

- Pass recommended_tone to draft generation prompt

- Log OpenHuman signals to structured audit table for compliance

- Task 4.3 OpenHuman unit tests

- Test with 5 complaint types: angry/repeat, calm/first-time, distressed, urgent, neutral

- Assert urgency and tone outputs match expected ranges

Afternoon (4–8 hrs): Hermes Memory + Draft Generation

- Task 4.4 Implement Hermes memory service

- RedisJSON store: citizen_id → { history: [case_ids], frequent_categories: [], last_interaction: datetime }

- get_citizen_context(citizen_id): returns history summary for OpenHuman

- update_case_outcome(case_id, resolution): stores outcome; updates category frequency weights

- Weekly job: recalculate Qdrant retrieval weights based on Hermes resolution patterns

- Task 4.5 Build draft_response tool

- Prompt construction: system role + classification + top-3 policy chunks + top-2 precedents + OpenHuman tone + citizen history summary

- Structured output: { acknowledgment, policy_basis: [clause_refs], proposed_resolution, next_steps, estimated_resolution_days, escalation_required: bool }

- Tone wrapper: prepend empathetic/formal/urgent preamble based on OpenHuman signal

- Task 4.6 Full pipeline integration test

- POST 5 different complaint types through the complete pipeline

- Assert: ticket_id returned, draft response non-empty, policy citations present

- Assert: repeat complaints get HIGH priority

- Measure average pipeline latency; target < 8 seconds end-to-end

✅ End-of-Day Deliverables - OpenHuman context analyzer returns urgency + tone signals for all complaint types - Hermes memory persists citizen history across requests (verify via Redis CLI) - Draft responses include 2+ policy citations and proposed resolution steps - Full pipeline latency < 8 seconds (logged via middleware) - 5/5 integration test cases passing

## Complete Pipeline Data Flow

| Stage | Input | Output | Latency Target |
| --- | --- | --- | --- |
| 1. Intake | Raw complaint form/email | Grievance record in Postgres | < 100ms |
| 2. Classify | Complaint text | category, priority, department | < 2s |
| 3. RAG Retrieve | Classified category + text | Top-5 policy chunks with citations | < 1.5s |
| 4. Graph Lookup | category, sub_category | Top-3 precedent cases + resolutions | < 500ms |
| 5. OpenHuman | Text + citizen history | urgency_score, tone, repeat_flag | < 500ms |
| 6. Draft Response | All above + tone signal | Structured draft with citations | < 4s |
| 7. Hermes Update | case_id + outcome | Memory updated; weights queued | < 100ms |

| DAY 5 Day 5 | Production Hardening — RBAC, Logging, Testing, Deploy Containerize, secure, test end-to-end, and ship a deployment-ready agent |
| --- | --- |

## Goals

- Keycloak RBAC gating all agent endpoints — OFFICER, SUPERVISOR, ADMIN roles defined

- Structured audit logging for every pipeline stage (compliance-ready)

- Full integration test suite passing (happy path + 5 edge cases)

- Docker Compose production stack with all services, health checks, and restart policies

- README with setup, run, and test instructions

## Task Breakdown

Morning (0–4 hrs): RBAC + Security

- Task 5.1 Configure Keycloak realm and roles

- Realm: nemhem-grievance; Roles: CITIZEN, OFFICER, SUPERVISOR, ADMIN

- CITIZEN: can submit grievances, view own ticket status

- OFFICER: can view assigned tickets, update status, view draft response

- SUPERVISOR: can override priority, view all tickets, access OpenHuman signals

- ADMIN: full access including Hermes memory, Neo4j graph, audit logs

- Task 5.2 Add JWT middleware to FastAPI

- python-keycloak + fastapi-keycloak; verify token on every protected route

- Role-based dependency injectors: require_role('OFFICER'), require_role('ADMIN')

- Sensitive endpoints (OpenHuman signals, raw LLM output) — SUPERVISOR+ only

- Task 5.3 Rate limiting + input sanitization

- slowapi: 100 req/min per citizen_id on intake endpoint

- bleach.clean() on all free-text inputs; max length 5000 chars

Afternoon (4–8 hrs): Observability + Testing + Deploy

- Task 5.4 Structured audit logging

- Every pipeline stage emits: { event, timestamp, grievance_id, user_id, role, duration_ms, status }

- Write to: Postgres audit_log table + loguru JSON log file

- Compliance endpoint: GET /api/v1/admin/audit-log?grievance_id=<id> (ADMIN only)

- Task 5.5 Production test suite

- Happy path: submit → classify → retrieve → draft → verify all fields present

- Edge case 1: empty complaint text → 422 validation error

- Edge case 2: repeat complaint by same citizen → priority auto-elevated to HIGH

- Edge case 3: no matching policy docs → graceful fallback response

- Edge case 4: Ollama timeout (mock) → queue retry with exponential backoff

- Edge case 5: unauthorized access to ADMIN endpoint → 403 Forbidden

- Task 5.6 Finalize Docker Compose production config

- Add: restart: unless-stopped to all services

- Nginx reverse proxy in front of FastAPI; TLS termination config stub

- Production .env.example with all required keys documented

- docker-compose.prod.yml separate from docker-compose.dev.yml

- Task 5.7 Write README.md

- Quick-start: git clone → docker compose up → ingest policy docs → test

- Architecture diagram (text-based), API reference, env var table

✅ End-of-Day Deliverables - Keycloak JWT auth working — unauthorized requests return 401/403 - Role isolation verified: CITIZEN cannot access OFFICER endpoints - Full test suite passing: 1 happy path + 5 edge cases - docker compose -f docker-compose.prod.yml up boots all 7 services cleanly - Audit log captures every pipeline stage with latency and user context - README.md complete — fresh setup to working agent in < 15 minutes

## RBAC Permission Matrix

| Endpoint / Action | CITIZEN | OFFICER | SUPERVISOR | ADMIN |
| --- | --- | --- | --- | --- |
| POST /grievances (submit) | ✅ | ✅ | ✅ | ✅ |
| GET /grievances/{id} (own) | ✅ | ✅ | ✅ | ✅ |
| GET /grievances (all tickets) | ❌ | ✅ (assigned) | ✅ (all) | ✅ |
| PUT /grievances/{id}/status | ❌ | ✅ | ✅ | ✅ |
| GET /grievances/{id}/draft | ❌ | ✅ | ✅ | ✅ |
| GET /grievances/{id}/context (OpenHuman signals) | ❌ | ❌ | ✅ | ✅ |
| GET /admin/audit-log | ❌ | ❌ | ❌ | ✅ |
| GET /admin/hermes/memory | ❌ | ❌ | ❌ | ✅ |

# Production Checklist

## Infrastructure

- All 7 Docker services boot cleanly with health checks passing

- Persistent volumes configured for Qdrant, Neo4j, Postgres, Redis

- Ollama model pulled and responding to inference requests

- Environment variables documented in .env.example

## Pipeline

- Policy documents fully ingested into Qdrant (verify chunk count in dashboard)

- Neo4j seeded with historical cases and SIMILAR_TO edges

- End-to-end latency < 8 seconds on average

- Draft responses include 2+ policy citations

## Security & Compliance

- Keycloak JWT validation on all protected endpoints

- Input sanitization on all free-text fields

- Audit log capturing every pipeline stage

- OpenHuman signals accessible only to SUPERVISOR+

## Testing

- Happy path integration test passing

- 5 edge cases covered (empty input, repeat complaint, timeout, auth, no-match)

- Classification accuracy > 80% on 10-sample benchmark

- Retrieval MRR score logged as baseline for future improvement

## Knowledge Transfer

- README with quick-start, architecture overview, and env var reference

- Inline code comments on all PraisonAI tool definitions

- Cypher queries documented in /docs/neo4j_queries.md

Confidential — Internal Use Only  ·  NemHem Enhanced Architecture v2  ·  June 2026