ENTITLEMENT AGENT

7-Day Metadata-Driven Implementation Plan

NemHem Enhanced Architecture v2  ·  Phase 1

PraisonAI · LlamaIndex · Qdrant · Neo4j · Keycloak · OpenHuman

Internal Implementation Brief  ·  June 2026

# Why Metadata-Driven? The Shift from Rule-Based

The previous rule-based approach hardcoded eligibility logic directly into code — meaning every new scheme, every policy update, or every new document required a developer to modify the application. The metadata-driven approach inverts this: schemes, eligibility criteria, and document requirements are stored as structured data (metadata), and the agent reads from that data at runtime.

## Rule-Based vs Metadata-Driven — Side-by-Side

| Dimension | Rule-Based (Old) | Metadata-Driven (New) |
| --- | --- | --- |
| Adding a new scheme | Modify code, redeploy | Add a row/record to metadata store — no code change |
| Updating eligibility criteria | Find the hardcoded rule, change it | Update the metadata record — live at next query |
| Scaling to 20 → 200 schemes | Linear code growth, fragile | Flat: metadata store grows, agent logic stays the same |
| Non-technical updates | Developer required | Policy team can update via admin UI or JSON/YAML |
| Auditing "why was this recommended?" | Hard — logic buried in code | Easy — trace from metadata record directly |
| Multi-language support | Hardcoded strings | Metadata carries localized labels, descriptions |

## What "Metadata" Means Here

Every scheme is described by a metadata record — a structured document (stored in Qdrant, Neo4j, and optionally a YAML/JSON config) that contains all the information the agent needs to reason about it. The agent never has hardcoded rules like "if income < 100000 and state == Maharashtra then eligible for PMAY". Instead, it reads the PMAY metadata record and evaluates the citizen profile against it dynamically.

| Metadata Field | Example Value (PMAY) |
| --- | --- |
| scheme_id | PMAY-2024-URBAN |
| scheme_name | Pradhan Mantri Awas Yojana — Urban |
| department | Ministry of Housing |
| level | Central |
| eligibility_rules | [{field: "income", operator: "lt", value: 180000}, {field: "house_type", operator: "eq", value: "no_pucca"}] |
| required_documents | ["aadhaar", "income_certificate", "domicile"] |
| benefit_amount | 250000 |
| benefit_type | Subsidy |
| processing_days | 45 |
| application_url | https://pmaymis.gov.in |
| source_documents | ["pmay_guidelines_2024.pdf", "housing_circular_march2024.pdf"] |
| last_updated | 2024-03-15 |
| tags | ["housing", "urban", "subsidy", "bpl"] |

# System Architecture — Metadata-Driven Stack

The stack is layered so that the metadata store is the single source of truth for all scheme logic. Agents reason over metadata — they never contain hardcoded rules.

CITIZEN INTERFACE Query → Profile → Recommendations → Application

▼

PraisonAI ORCHESTRATION Agent role definition · Tool access · Execution flow

▼

OpenHuman CONTEXT LAYER Intent modeling · Edge case detection · Tone adaptation

▼

LlamaIndex RAG ENGINE Document ingestion (20 docs) · Chunking · Semantic retrieval

▼

Qdrant VECTOR DB + Neo4j GRAPH DB Scheme embeddings · Eligibility graph · Metadata relationships

▼

METADATA STORE (YAML / JSON / DB) Scheme records · Eligibility rules · Document requirements — NO hardcoding

▼

Keycloak RBAC Role-based access · Data isolation · Citizen vs officer views

# Metadata Schema — The Core of the Approach

Each of the 20 initial documents will be parsed and converted into a structured metadata record. The schema below defines what the agent knows about every scheme without any hardcoded logic.

## Scheme Metadata Record (YAML Format)

scheme_id: "PMAY-2024-URBAN" scheme_name: "Pradhan Mantri Awas Yojana — Urban" level: "Central" # Central ¦ State ¦ Municipal department: "Ministry of Housing and Urban Affairs" active: true eligibility_rules: - field: "annual_income" operator: "lt" # lt ¦ gt ¦ eq ¦ in ¦ between value: 180000 - field: "house_type" operator: "eq" value: "no_pucca_house" - field: "state" operator: "in" value: ["Maharashtra", "Gujarat", "Karnataka"] required_documents: - aadhaar - income_certificate - domicile_certificate - self_declaration benefit: type: "Subsidy" amount: 250000 currency: "INR" processing_days: 45 application_url: "https://pmaymis.gov.in" source_documents: - "pmay_guidelines_2024.pdf" - "housing_circular_march2024.pdf" tags: ["housing", "urban", "subsidy", "bpl", "pmay"] last_updated: "2024-03-15" priority_score: 1 # used by Benefit Optimization engine

## Eligibility Evaluation — Runtime (No Hardcoding)

At runtime, the agent loads scheme metadata and evaluates the citizen profile against it using a generic rule engine. The same code evaluates every scheme — only the metadata changes.

# Generic rule evaluator — works for ALL schemes def evaluate_eligibility(citizen_profile, scheme_metadata): results = [] for rule in scheme_metadata["eligibility_rules"]: field_value = citizen_profile.get(rule["field"]) result = apply_operator( field_value, rule["operator"], rule["value"] ) results.append(result) if all(results): return "ELIGIBLE" elif sum(results) / len(results) > 0.7: return "LIKELY_ELIGIBLE" else: return "NOT_ELIGIBLE" # No if-else for PMAY. No if-else for Ayushman Bharat. # Add 100 more schemes — zero code changes.

# 7-Day Plan — Week at a Glance

| Day 1 Foundation · Env setup · LlamaIndex + Qdrant · Metadata schema design | Day 2 Document Ingestion · Parse 20 docs · Extract metadata · Build scheme records | Day 3 Neo4j Graph · Eligibility graph · Scheme relationships · Profile matching | Day 4 PraisonAI Agent · Agent roles · Tool wiring · Eligibility pipeline | Day 5 Keycloak + OpenHuman · RBAC setup · Context layer · Edge case detection | Day 6 Benefit Optimization · Ranking engine · Recommendation UI · Application guidance | Day 7 Test & Document · End-to-end test · Audit trace · Handover docs |
| --- | --- | --- | --- | --- | --- | --- |

# Daily Implementation Plan — Step by Step

DAY 1 Foundation & Environment Setup Stack installation · Metadata schema design · Base config

| 📋 Tasks - Install and configure LlamaIndex, Qdrant (local/Docker), Neo4j, PraisonAI - Set up project structure: /metadata, /schemas, /agents, /pipelines - Design the Scheme Metadata Schema (YAML/JSON) — fields for all 20 docs - Create Citizen Profile Schema — all fields the agent will evaluate against - Write a metadata validation script to enforce schema on every scheme record - Set up local Ollama with a base model (e.g. Mistral or LLaMA 3) - Initialize Qdrant collection for scheme vectors with metadata payload fields - Draft the generic eligibility rule evaluator (operator engine — lt, gt, eq, in) | ✅ Deliverables - Running Qdrant + Neo4j + Ollama containers - Scheme Metadata Schema v1 (YAML) - Citizen Profile Schema v1 - Generic rule evaluator module - Validated empty metadata store |
| --- | --- |
| 🔧 Tech Focus PraisonAI (env config), LlamaIndex (init), Qdrant (collection create), Ollama (model pull). Focus: get all services running and talking to each other. No agent logic yet — just infrastructure. |  |

DAY 2 Document Ingestion & Metadata Extraction Parse 20 documents → structured metadata records

| 📋 Tasks - Run all 20 scheme documents through LlamaIndex + Unstructured.io pipeline - For each document: extract scheme name, department, level, eligibility criteria - Use LLM-assisted extraction to parse eligibility rules into structured operators - Manually review and correct extracted metadata (this is Day 2's most important step) - Save each scheme as a validated YAML metadata record in /metadata/schemes/ - Embed each scheme record and upsert into Qdrant with full metadata payload - Build a metadata admin script: add_scheme.py, update_scheme.py, list_schemes.py - Test semantic search: "schemes for BPL families in Maharashtra" → returns correct records | ✅ Deliverables - 20 scheme YAML metadata records (validated) - All 20 schemes indexed in Qdrant with metadata - LLM-assisted extraction pipeline script - Metadata admin CLI (add / update / list) - Semantic search working end-to-end |
| --- | --- |
| 🔧 Tech Focus LlamaIndex (document loaders, chunking), Qdrant (upsert with payload), Unstructured.io (PDF/scanned doc parsing). Key insight: the quality of metadata records here determines the quality of every downstream recommendation. Invest time in review. |  |

DAY 3 Neo4j Eligibility Graph Scheme relationships · Profile-to-scheme matching · Graph queries

| 📋 Tasks - Design Neo4j node types: Scheme, EligibilityRule, Citizen, Document, Benefit - Load all 20 scheme metadata records as Scheme nodes into Neo4j - Create EligibilityRule nodes linked to each Scheme (from the eligibility_rules field) - Build the graph traversal query: given a citizen profile, find matching schemes - Create relationships: REQUIRES_DOCUMENT, HAS_RULE, OVERLAPS_WITH, CONFLICTS_WITH - Index scheme tags for fast category-based filtering (housing, health, farming, etc.) - Test graph: citizen profile (income: 120000, state: Maharashtra) → matched schemes - Build the Scheme Discovery function: returns ranked potential schemes from graph | ✅ Deliverables - Neo4j graph populated with 20 schemes + rules - Graph traversal query (Cypher) - Scheme Discovery function (profile → potential schemes) - Document requirement graph (which docs each scheme needs) - Conflict/overlap detection between schemes |
| --- | --- |
| 🔧 Tech Focus Neo4j (Cypher queries, node/relationship design), LlamaIndex (hybrid retrieval combining Qdrant vector + Neo4j graph). This is what makes the approach scalable — adding scheme 21 means adding a node, not writing a new if-else block. |  |

DAY 4 PraisonAI Agent Assembly & Eligibility Pipeline Agent roles · Tool wiring · Full eligibility evaluation pipeline

| 📋 Tasks - Define Entitlement Agent in PraisonAI: role, goal, tools, backstory - Wire tools to agent: qdrant_search, neo4j_query, rule_evaluator, profile_builder - Implement Profile Builder tool: intake citizen data → Citizen 360 Profile object - Implement Scheme Discovery tool: profile → Qdrant + Neo4j → potential schemes list - Implement Eligibility Evaluator tool: profile + scheme metadata → ELIGIBLE / LIKELY / NOT - Implement Eligibility Reconfirmation step: combines verified docs + profile + rules - Connect Verification Agent stub (placeholder for now — returns mock verified package) - Run first end-to-end test: citizen inputs → profile → schemes discovered → eligibility scored | ✅ Deliverables - PraisonAI Entitlement Agent (configured) - Profile Builder tool - Scheme Discovery tool - Eligibility Evaluator tool (metadata-driven, no hardcoding) - First end-to-end pipeline: intake → eligibility result |
| --- | --- |
| 🔧 Tech Focus PraisonAI (agent YAML config, tool registration), LlamaIndex (retrieval), Qdrant + Neo4j (dual retrieval). Day 4 is where the agent "comes alive" for the first time — the metadata-driven evaluator runs against real scheme records. |  |

DAY 5 Keycloak RBAC + OpenHuman Context Layer Role-based access · Intent modeling · Edge case detection

| 📋 Tasks - Set up Keycloak realm: roles = CITIZEN, OFFICER, ADMIN - Define access rules: CITIZEN sees own profile + recommendations; OFFICER sees all citizens; ADMIN manages metadata - Integrate Keycloak token validation into agent API endpoints - Integrate OpenHuman as context layer between retrieval and LLM response - Configure OpenHuman for intent modeling: detect if citizen is confused, missing docs, repeat query - Add edge case detection: identify citizens who are LIKELY_ELIGIBLE but missing one document - Add proactive missing document prompts: "You qualify for PMAY but need domicile certificate" - Add tone adaptation: citizen-friendly language vs officer-level detail based on Keycloak role | ✅ Deliverables - Keycloak realm with 3 roles (Citizen, Officer, Admin) - Role-gated API endpoints - OpenHuman context module integrated - Edge case detection (missing documents surfaced proactively) - Tone-adaptive responses by role |
| --- | --- |
| 🔧 Tech Focus Keycloak (realm config, JWT validation), OpenHuman (Memory Tree setup, intent modeling config). Important: OpenHuman needs to be wired in now — not after — so behavioral baselines are established from Day 5 onward. |  |

DAY 6 Benefit Optimization, Recommendations & Application Guidance Ranking engine · Citizen-facing recommendations · Application assistance

| 📋 Tasks - Implement Benefit Optimization engine: rank eligible schemes by (amount × approval_prob × urgency) / complexity - Read ranking factors from scheme metadata (priority_score, processing_days, benefit_amount) - Build Recommendation output: scheme name, why eligible (cited from metadata), expected benefit, required docs - Build Application Guidance tool: form-fill help, document checklist, affidavit generation - Build Status Tracking stub: accepts application ID, returns mock current stage - Implement source citation: every recommendation must cite the source document and clause - Test full citizen journey: registration → profile → eligibility → ranked recommendations → guidance - Build simple admin UI or CLI for metadata management (add/update scheme without code changes) | ✅ Deliverables - Benefit Optimization engine (metadata-driven ranking) - Recommendation output with citations - Application Guidance tool - Full citizen journey working end-to-end - Metadata admin interface (non-developer usable) |
| --- | --- |
| 🔧 Tech Focus PraisonAI (multi-tool orchestration), LlamaIndex (citation retrieval — citing source_documents field from metadata), Neo4j (graph-based benefit path). This is the day that demonstrates the core value: personalized, ranked, cited recommendations — all driven by metadata. |  |

DAY 7 Testing, Audit Trail & Handover Documentation End-to-end tests · Audit traceability · Handover package

| 📋 Tasks - Run end-to-end tests with 5 citizen personas (BPL farmer, urban poor, widow, student, disabled) - Verify each persona receives correct eligible schemes with correct citations - Test metadata update: add a new scheme record → verify it appears in recommendations without code deploy - Test role access: confirm CITIZEN cannot see other citizens; OFFICER can; ADMIN can manage metadata - Build audit log: for every recommendation, record which metadata record + which rule triggered it - Write integration notes: how Entitlement Agent connects to Verification Agent and Audit Agent - Document the metadata schema and how to add new schemes (for policy team) - Create a brief handover document: architecture decisions, known gaps, next steps | ✅ Deliverables - 5 persona test cases (passing) - Metadata update test (new scheme — zero code change) - Audit log with decision traceability - Integration notes (Verification + Audit agent handoff) - Metadata management guide (for non-developers) - Handover document |
| --- | --- |
| 🔧 Tech Focus All frameworks (end-to-end validation). The metadata update test on Day 7 is the most important proof point — it demonstrates that the metadata-driven approach actually works: add a scheme, no code change, it appears in recommendations. |  |

# Integration Points — How Entitlement Agent Connects

## Upstream: What Entitlement Agent Receives

| From | What | How |
| --- | --- | --- |
| Citizen (direct) | Registration data, Aadhaar, mobile | API endpoint (POST /citizen/register) |
| Verification Agent | Verified Evidence Package (OCR'd docs) | Internal API call after doc upload |
| Keycloak | JWT token with role claim | Authorization header on every request |
| Metadata Store | Scheme records, eligibility rules | Read at query time — always latest |

## Downstream: What Entitlement Agent Produces

| To | What | Format |
| --- | --- | --- |
| Citizen | Ranked recommendations + application guidance | JSON → rendered in citizen UI |
| Audit Agent | Decision log (which scheme, which rule, which doc) | Structured audit event |
| Verification Agent | Required documents list per scheme | API call with scheme_id list |
| Admin / Officer | Eligibility result with source citations | Role-gated response (Keycloak) |

# Scaling: 20 Documents → 200+ Schemes

The metadata-driven architecture is designed so that growth is additive, not multiplicative. Here's what changes (and what doesn't) as you add more schemes.

| When you add new schemes... | Rule-Based (old) | Metadata-Driven (new) |
| --- | --- | --- |
| Agent logic code | Grows with each scheme | Unchanged forever |
| Eligibility evaluator | New if-else per scheme | Same generic evaluator |
| Neo4j graph | — | Add nodes + relationships |
| Qdrant index | — | Upsert new scheme vector |
| Who does it | Developer | Policy team (YAML file) |
| Time to add 1 scheme | Hours to days | Minutes |
| Risk of breaking existing schemes | High (code change) | None (isolated records) |