Voice AI Agent

6-Day Implementation Plan

Phase 3 — NemHem Agentic AI Platform

# Overview

The Voice AI Agent is the citizen-facing access layer for the NemHem Agentic AI Platform. It allows citizens to interact with all backend agents (Grievance, Entitlement, Verification, Briefing) through voice — in any of India's 22 scheduled languages — without needing a screen or typing.

This plan covers 6 focused days of implementation, from environment setup through a fully tested, Dockerized deployment-ready service.

Tech Stack

- ASR (Speech-to-Text): BHASHINI / VoicERA (primary), Whisper (fallback)

- Language Detection: IndicBERT

- Dialog & Intent: Ollama (Hermes/Mistral), PraisonAI orchestration

- TTS (Text-to-Speech): BHASHINI / VoicERA with dialect profiles

- Conversation Layer: Haptik or Yellow.ai

- Auth: Keycloak RBAC

- Backend: FastAPI — connects to all 4 Phase 1 & 2 agents

Prerequisites

- All Phase 1 & 2 agents (Grievance, Entitlement, Verification, Briefing) must be stable and reachable via API

- Keycloak RBAC must be configured with appropriate roles

- Ollama running locally with Hermes or Mistral model loaded

# 6-Day Summary

| Day | Focus | Deliverable |
| --- | --- | --- |
| Day 1 | Environment Setup & BHASHINI API Access | All credentials stored, health-check script passes, folder structure ready. |
| Day 2 | ASR Pipeline — Voice Input to Text | /asr endpoint live, tested with 3 languages, fallback logic working. |
| Day 3 | Dialog Management & Backend Routing | Intent classification working for all 4 intents, multi-turn dialog state tracking live. |
| Day 4 | TTS Pipeline — Response Back to Voice | /tts endpoint live, dialect mapping done, chunking tested for long responses. |
| Day 5 | Full Pipeline Integration & Conversation Orchestrator | Full voice pipeline live end-to-end, RBAC integrated, session logging active. |
| Day 6 | Testing, Error Handling & Deployment Prep | Agent fully tested across 5 languages, Dockerized, API docs live, demo recording done. |

# Detailed Daily Plans

Day 1 — Environment Setup & BHASHINI API Access

Goal: Get all tools, credentials, and base infrastructure ready before writing any agent code.

Tasks

- Register on BHASHINI / VoicERA developer portal — get API keys for ASR (speech-to-text) and TTS (text-to-speech)

- Set up Python virtual environment with dependencies: bhashini-client, whisper, fastapi, uvicorn, httpx, pydantic

- Pull and run Ollama locally — confirm the LLM (e.g. Hermes / Mistral) responds to test prompts

- Verify all Phase 1 & 2 backend agents (Grievance, Entitlement, Verification, Briefing) are reachable via API

- Create project folder structure: /voice-agent with subfolders /asr, /tts, /dialog, /orchestrator, /tests

- Write a simple health-check script that pings BHASHINI, Ollama, and each backend agent endpoint

Deliverable: All credentials stored, health-check script passes, folder structure ready.

Tools: BHASHINI API, Whisper, Ollama, Python 3.11+

Day 2 — ASR Pipeline — Voice Input to Text

Goal: Convert spoken audio (any of 22 languages) into clean text that the backend can process.

Tasks

- Integrate BHASHINI ASR endpoint — send a .wav audio file and receive transcribed text

- Add Whisper as a local fallback: if BHASHINI returns an error or low-confidence score, route through Whisper

- Test with Hindi, Marathi, and English audio samples — log the transcription accuracy for each

- Build a language detection module using IndicBERT to identify the input language automatically

- Handle edge cases: silence, background noise, code-switching (e.g. Hindi + English mix)

- Wrap everything into an /asr endpoint (FastAPI) that accepts audio and returns {text, language, confidence}

Deliverable: /asr endpoint live, tested with 3 languages, fallback logic working.

Tools: BHASHINI ASR, Whisper, IndicBERT, FastAPI

Day 3 — Dialog Management & Backend Routing

Goal: Understand what the citizen is asking and route it to the correct backend agent.

Tasks

- Build an intent classifier using Ollama (prompt-based) — classify user utterance into: grievance_query, entitlement_check, document_verify, briefing_request, or unknown

- Map each intent to its backend agent API endpoint (e.g. grievance_query → Grievance Agent)

- Implement a simple dialog state manager — track conversation context across multiple turns (e.g. citizen gives grievance ID, then asks for status update)

- Handle multi-turn conversations: store session state in memory (dict keyed by session_id)

- Add a fallback handler for unknown intents: ask a clarifying question in the user's language

- Test end-to-end: text input → intent detection → backend call → response received

Deliverable: Intent classification working for all 4 intents, multi-turn dialog state tracking live.

Tools: Ollama (Hermes/Mistral), PraisonAI orchestration, FastAPI session state

Day 4 — TTS Pipeline — Response Back to Voice

Goal: Convert backend text responses into natural spoken audio in the citizen's language.

Tasks

- Integrate BHASHINI TTS endpoint — send text + language code, receive audio bytes

- Test TTS quality for Hindi, Marathi, Gujarati, and English responses

- Add dialect handling: BHASHINI supports regional dialect variants — map detected dialects to correct TTS voice profile

- Handle long responses: chunk text at sentence boundaries before sending to TTS (max ~200 chars per chunk)

- Stitch audio chunks back into a single response stream

- Wrap into a /tts endpoint that accepts {text, language} and returns audio/wav

Deliverable: /tts endpoint live, dialect mapping done, chunking tested for long responses.

Tools: BHASHINI TTS, VoicERA dialect profiles

Day 5 — Full Pipeline Integration & Conversation Orchestrator

Goal: Connect ASR → Dialog → Backend → TTS into one end-to-end voice conversation loop.

Tasks

- Build the master /voice-agent endpoint: accepts audio in → ASR → intent → backend call → TTS → audio out

- Integrate Haptik or Yellow.ai as the conversation orchestration layer (webhook setup)

- Implement RBAC check via Keycloak before routing to sensitive agents (e.g. Entitlement Agent requires auth token)

- Add session timeout logic: if citizen is silent for 30 seconds, prompt or end session

- Test a complete end-to-end scenario: citizen calls, asks about grievance status in Hindi, receives audio response

- Log all sessions: {session_id, language, intent, backend_used, response_time, error_if_any}

Deliverable: Full voice pipeline live end-to-end, RBAC integrated, session logging active.

Tools: Haptik / Yellow.ai, Keycloak RBAC, FastAPI, all backend agents

Day 6 — Testing, Error Handling & Deployment Prep

Goal: Harden the agent for production: handle all failure modes, test across languages, prepare for deployment.

Tasks

- Write test cases for all 22 language inputs (focus on the 5 most common: Hindi, Marathi, Gujarati, Tamil, Bengali)

- Stress test ASR fallback: force BHASHINI to fail, confirm Whisper takes over without user-visible error

- Test backend agent unavailability: if Grievance Agent is down, voice agent should respond gracefully in the citizen's language

- Add retry logic with exponential backoff for all external API calls (BHASHINI, backend agents)

- Dockerize the voice agent service — write Dockerfile and docker-compose.yml

- Write API documentation for the /voice-agent, /asr, and /tts endpoints using FastAPI's built-in /docs

- Final end-to-end demo: record a 2-minute test call covering grievance query + entitlement check in Hindi

Deliverable: Agent fully tested across 5 languages, Dockerized, API docs live, demo recording done.

Tools: Docker, FastAPI /docs, pytest, all integrated services

# Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| BHASHINI API rate limits | Medium | Add Whisper fallback on Day 2 |
| Low ASR accuracy for dialects | Medium | Log confidence scores; flag low-confidence for human review |
| Backend agent downtime | Low | Graceful fallback response in user's language |
| Code-switching handling | High | IndicBERT detects dominant language; route accordingly |
| Latency too high for real-time voice | Medium | Async processing + audio streaming; target <3s response |

The Voice AI Agent is not just a new feature — it is the citizen's voice into the system.